**DAILY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Loanalytic-Web |
| **Day:** | June 11, 2019 |
| **Team Members:** | * Gangadhar Adusumalli * Vamsee Krishna Gangapatnam * Keerthi Sree Kukunoor * Gouthami Pasham * Taraka Raviteja Peddi * Himabindu Poshala * Meghana Putta |

**REPORT:**

|  |  |
| --- | --- |
| **Planned objectives** | Planning about the project and gathering requirements for the rest of the semester. |
| **Achieved objectives** | * Day to day planning for the project * Requirements gathering * Finalizing the scope of the project * Coming up with technologies * Preparing the document plan * Installing Mysql on our local machines. |
| **Missed objectives and make-up plan** | * List down the exhaustive requirements and finalize the scope. * Get the requirements approved by the professor and include more if asked to. |
| **Plan for next day\*\*** | * Discuss about the list of procedures that are followed to fulfill finalized requirements. * Start working on the database schema and ER diagrams. * Include the requirements specified by Professor. * Start working on Prototypes * Start installing the required software. |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.