**DAILY REPORT (as an individual)**

|  |  |
| --- | --- |
| **Project Name:** | Loanalytic-Web |
| **Day:** | June 26, 2019 |
| **Name:** | Gouthami Pasham |

**REPORT:**

|  |  |
| --- | --- |
| **Your planned objectives** | * Working on validating the user login validation. * Creating the loan calculator front end. |
| **Your achieved objectives** | * Create the loan calculator front end. * Validated the entry in the User login page. * Authenticating the user with database credentials. |
| **Your missed objectives and make-up plan** | * Authenticating the user with database credentials. |
| **Your plan for the next day** | * Work on user Authentication. |

Script to validate the user. Trying to give a good alert message that a user can understand. It’s still not fixed. It should be done by tomorrow.

