**DAILY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Loanalytic-Web |
| **Day:** | June 30, 2019 |
| **Team Members:** | ●   Gangadhar Adusumalli  ●   Vamsee Krishna Gangapatnam  ●   Keerthi Sree Kukunoor  ●   Gouthami Pasham  ●   Taraka Raviteja Peddi  ●   Himabindu Poshala  ●   Meghana Putta |

**REPORT:**

|  |  |
| --- | --- |
| **Planned objectives** | Designing User Home Page.  Designing Admin Home Page.  Designing Forgot Password Page.  Fixing Database File.  Designing Registration page.  Input validation for registration page.  Develop common css page.  Validating user in the user login screen.  Working on database connectivity.  Working on sending mail to users when they registered with Loanalytic  Adding password strength to admin login page.  Preparing the Technical Manual  Working on mail functionality |
| **Achieved objectives** | Designing User Home Page.  Designing Admin Home Page.  Designing Forgot Password Page.  Fixing Database File.  Designing a Registration page.  Developing backend.  Input validation for the registration page.  Validating user in the user login screen.  Validating user in admin login screen  Installed node mailer dependencies.  Completed email functionality. |
| **Missed objectives and make-up plan** | Authenticating user info on the user login screen. |
| **Plan for next day\*\*** | Continue working on the development. |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.