**DAILY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Loanalytic-Web |
| **Day:** | June 11, 2019 |
| **Team Members:** | Gangadhar Adusumalli  Vamsee Krishna Gangapatnam  Keerthi Sree Kukunoor  Gouthami Pasham  Taraka Raviteja Peddi  Himabindu Poshala  Meghana Putta |

**REPORT:**

|  |  |
| --- | --- |
| **Planned objectives** | Planning about the project and gathering requirements for the rest of the semester. |
| **Achieved objectives** | * Day to day planning for the project * Requirements gathering * Finalizing the scope of the project * Coming up with technologies * Preparing the document plan |
| **Missed objectives and make-up plan** | Think of more requirements and technologies if possible. |
| **Plan for next day\*\*** | Discuss about the list of procedures that are followed to fulfil finalized requirements. |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.