**DAILY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Loanalytic-Web |
| **Day:** | June 12, 2019 |
| **Team Members:** | * Gangadhar Adusumalli * Vamsee Krishna Gangapatnam * Keerthi Sree Kukunoor * Gouthami Pasham * Taraka Raviteja Peddi * Himabindu Poshala * Meghana Putta |

**REPORT:**

|  |  |
| --- | --- |
| **Planned objectives** | Redefining requirements, designing prototype and ER Diagram. |
| **Achieved objectives** | * Requirements gathering * Designed ER diagram * Discussed technologies * Installing software. |
| **Missed objectives and make-up plan** | * Decide proper flow of specified requirements |
| **Plan for next day\*\*** | * Discuss about the list of procedures that are followed to fulfill finalized requirements. * Start working according to the designed prototype * Start installing the required software. |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.